# RAG Engineering Issue Log

GenAI Health Risk & Cost Advisor | Version 3

Purpose: Record observed engineering issues, diagnosis, experiments, verified fixes and interview-ready explanations. Append future issues to this same document.

# Issue 001 — Relevant evidence ranked below less-direct passages

## Status

Open — baseline measured; ranking improvement not yet implemented.

## Context

Local PDF RAG using Sentence Transformers (all-MiniLM-L6-v2, 384-dimensional embeddings), ChromaDB cosine similarity and overlapping text chunks. Test source: fictional five-page insurance policy.

## Observed issue

For the question “What is the waiting period for pre-existing medical conditions?”, semantic retrieval returned pages [1, 4, 2]. The direct policy rule on page 2 appeared at rank 3, after a definition and an example.

## Why it matters

Similarity-based retrieval can rank a topically related definition or example above the passage containing the direct answer. Finding a relevant page is not the same as ranking the strongest evidence first.

## Baseline experiment

Three manually labeled evaluation questions were stored in tests/rag_evaluation_cases.json and evaluated with tests/evaluate_rag.py. The expected-page sets were [2], [2, 4] and [4]. Retrieved pages were [1, 4, 2], [4, 4, 2] and [4, 1, 2]. First acceptable ranks were 3, 1 and 1.

## Measured results

Hit@3 = 3/3 = 1.000; MRR@3 = (1/3 + 1 + 1)/3 = 0.778. These are page-based retrieval proxies on only three questions, not answer accuracy or proof of production reliability.

## Work completed

Created a repeatable evaluation dataset and baseline script; confirmed that all three questions found an expected page within top 3. No reranker or chunking improvement has been implemented yet.

## Planned investigation

Inspect whether chunk boundaries separate headings from coverage rules; expand the evaluation set and add exact evidence-span checks; compare improved chunking, hybrid keyword+semantic retrieval and optional CrossEncoder reranking using the same evaluation set. Track relevance and added latency.

## Resolution

Pending. Update this section only after a change has been implemented and re-evaluated.

## Interview-ready explanation

“During evaluation of my PDF RAG system, I found that semantic search retrieved the correct policy clause but ranked it third behind related context. I created a labeled evaluation set and measured Hit@3 of 1.0 and MRR@3 of 0.778 across three initial questions. I then planned controlled experiments on chunking, hybrid retrieval and reranking rather than assuming an additional model would improve results.”

# Future issue entry template

Issue ID / title:

Status:

Observed behavior and reproducible steps:

Root cause (verified vs suspected):

Change made and why:

Before / after measurements:

Regression tests:

Interview-ready explanation: